﻿

# GDGoist ATS Leaderboard

## Phased Product Delivery Plan (3-Phase Roadmap)

### Product Completion Strategy

The GDGoist ATS Leaderboard will be delivered in three structured phases.
Each phase incrementally builds on the previous one, ensuring:

- Early value realization

- Controlled technical risk

- High adoption before expansion

- Full alignment with PRD and PoC objectives

The project will be functionally complete at the end of Phase 3.

## 🔹 PHASE 1 — MVP 1

### Employability Diagnostic & Core Ranking Platform

Objective
Establish a legally compliant, technically reliable MVP that delivers immediate employability value through ATS-based resume diagnostics and institutional benchmarking.

Primary Outcome
Students understand why they fail ATS screening, and the institution gains a real-time view of employability readiness.

### Phase 1 Feature Scope

#### 1. Identity, Access & Compliance

- University email-based authentication

- JWT-based session management

- Role-based access (Student / Admin)

- Structured onboarding (Department, Graduation Year)

- DPDP-compliant consent management

- Privacy controls (Public / Anonymous leaderboard visibility)

Source: PRD §4.1.1, §6.1 | PoC §3.1.1, §7.1

#### 2. Resume Upload & ATS Scoring Engine (Core Capability)

- Resume upload support (PDF, DOCX)

- Secure document storage (AWS S3)

- Text extraction and parsing (PDFMiner)

- Named Entity Recognition (Skills, Education, Experience)

- ATS heuristic validation:

  - Formatting risk detection

  - Missing critical sections

  - Invalid contact information

- Semantic relevance scoring (TF-IDF + cosine similarity)

- Target job profile simulation (preloaded industry roles)

- White-box ATS feedback (explicit improvement guidance)

Source: PRD §4.1.2, §6.2 | PoC §3.1.2, §4.2.1

#### 3. Employability Score Aggregation

- ATS score normalization (0–100)

- Composite employability score computation

- Persistent score storage

- Automatic recalculation on resume updates

Source: PRD §6.4.1 | PoC §4.2

#### 4. Core Leaderboard (Read-Only)

- University-wide ranking

- Filtering by department and graduation year

- Rank and score visualization

- Anonymous profile masking (privacy-first default)

Source: PRD §4.1.4, §6.4 | PoC §3.1.2

#### 5. Minimal Admin Access (Read-Only)

- Aggregate cohort performance view

- Department-wise and year-wise analytics

- No PII exposure

- Optional CSV export for internal review

Source: PRD §5.2, §8 (US-04)

### Phase 1 Exit Criteria

- ATS scoring is accurate, explainable, and trusted

- Students receive actionable resume feedback

- Leaderboard is live and stable

- DPDP compliance is demonstrable

- MVP is demo-ready and institutionally approvable

## 🔹 PHASE 2 — Expansion

### Proof-of-Work, Engagement & Networking

Objective
Increase engagement, reduce system gaming, and enable structured peer collaboration through verified skill signals.

Primary Outcome
Employability scoring evolves from resume-only to resume + verifiable work.

### Phase 2 Feature Scope

#### 6. GitHub Integration & Skill Verification

- GitHub OAuth authentication

- Automated retrieval of:

  - Commits (last 12 months)

  - Merged pull requests

  - Original repositories

  - Stars (community validation)

- Fork detection and score penalties

- GitHub score ($S_{Git}$) computation

- Cached periodic synchronization

Source: PRD §4.1.3, §6.3 | PoC §3.1.4, §4.2.2

#### 7. Gamification & Progression System

- Badge engine (Resume Master, Open Source Contributor, etc.)

- Progress indicators toward next rank

- Badge contribution to total employability score

Source: PRD §6.5 | PoC §4.2.3

#### 8. Peer Discovery & Networking

- Skill-based search (Boolean queries)

- Masked peer profiles by default

- Jaccard similarity-based matching

- Connection request workflow

- Contact information revealed post-acceptance

Source: PRD §4.1.4, §6.4.3–6.4.4 | PoC §4.3

#### 9. Skill Gap Visualization

- Radar / spider charts

- User vs target role comparison

- User vs peer comparison

- Visual identification of missing competencies

Source: PRD §9.1 | PoC §3.1.3

### Phase 2 Exit Criteria

- Employability score reflects real skill evidence

- Networking becomes data-driven

- Engagement shows repeat usage

- Leaderboard updates dynamically

## 🔹 PHASE 3 — Completion

### Institutional Intelligence, Compliance Maturity & Scale

Objective
Transform the platform into a strategic decision-support system for the institution while finalizing compliance, security, and scalability.

Primary Outcome
The full PRD vision is realized.

### Phase 3 Feature Scope

#### 10. Administrative Intelligence Dashboard

- Cohort-level skill heatmaps

- Department-wise proficiency analysis

- Identification of at-risk students

- Time-based trend analytics

Source: PRD §3.2, §5.2, §8 | PoC §2.2, §6.2

#### 11. Advanced Privacy & Compliance Controls

- Full Right-to-Erasure workflow

- Data access audit logs

- Consent history management

- Automated data retention enforcement

Source: PRD §7.1 | PoC §7.1, §10.2

#### 12. Platform Hardening & Scalability

- Rate limiting and abuse prevention

- Redis-based caching optimization

- Load testing (500+ concurrent users)

- Security audit and remediation

- Deployment automation (Dockerized services)

Source: PRD §7.2 | PoC §4.1, §8

#### 13. UX & Experience Optimization

- Guided onboarding flows

- Contextual improvement recommendations

- Performance optimizations

- Accessibility and usability refinements

Source: PRD Non-Functional Requirements

### Phase 3 Exit Criteria

- Placement cell gains actionable intelligence

- Platform is compliant, secure, and scalable

- All PRD objectives are fulfilled

- Product is institutionally complete